# Scrum-Based Process Model for Sustainable Shopping Assistant App

## 1. Scrum Roles

### 1.1 Product Owner (PO)

- Defines the vision and roadmap of the Sustainable Shopping Assistant App.

- Prioritizes the Product Backlog based on user needs, sustainability goals, and business value.

- Ensures stakeholder feedback is integrated into the development process.

### 1.2 Scrum Master (SM)

- Facilitates Scrum ceremonies and removes impediments.

- Coaches the team on Agile principles and Scrum practices.

- Shields the development team from external distractions.

### 1.3 Development Team (Dev Team)

- Cross-functional team including front-end & back-end developers, UI/UX designers, QA engineers, and data analysts.

- Responsible for delivering potentially shippable product increments at the end of each sprint.

## 2. Scrum Artifacts

### 2.1 Product Backlog

- A dynamic list of features, enhancements, bug fixes, and technical tasks.

- Examples:

  - User Story: "As a shopper, I want to scan barcodes to get sustainability ratings."

  - Technical Task: "Integrate barcode scanning API."

### 2.2 Sprint Backlog

- A subset of the Product Backlog items selected for the current sprint.

- Includes Sprint Goal, selected User Stories, and tasks needed to complete them.

### 2.3 Increment

- The working version of the app with added features from the Sprint.

- Must meet the Definition of Done (DoD): code complete, tested, documented, and deployable.

## 3. Scrum Ceremonies

### 3.1 Sprint Planning (4 hours for 2-week sprint)

- Define the Sprint Goal (e.g., "Implement barcode scanning and sustainability rating feature").

- Select backlog items and break them into tasks.

### 3.2 Daily Scrum (15 minutes daily)

- Quick stand-up meeting to discuss:

  - What was done yesterday?

  - What will be done today?

  - Any blockers?

### 3.3 Sprint Review (2 hours)

- Demonstrate the working app increment to stakeholders.

- Gather feedback for future sprints.

### 3.4 Sprint Retrospective (1.5 hours)

- Reflect on the sprint process:

  - What went well?

  - What could be improved?

  - Action items for the next sprint.

## 4. Sample Sprint Cycle (2 Weeks)

### Sprint Goal: Implement Barcode Scanning with Sustainability Ratings

### Week 1:

- Day 1 (Sprint Planning): Select backlog items:

  - User Story 1: "As a user, I want to scan barcodes to get product sustainability ratings."

  - Task 1: Research and integrate barcode scanning library.

  - Task 2: Design UI for scanning feature.

- Days 2-5: Development & Daily Scrums.

  - Dev: Barcode scanner integrated.

  - Design: UI mockups finalized.

  - QA: Write test cases for barcode scanning.

### Week 2:

- Days 6-9: Continue development.

  - Backend: Connect to sustainability data APIs.

  - QA: Begin testing barcode functionality.

- Day 10 (Sprint Review & Retrospective):

  - Demo barcode scanner.

  - Collect feedback.

  - Reflect on process improvements.

## 5. Definition of Done (DoD)

- Code reviewed and merged.

- Unit and integration tests passed.

- UI/UX meets design guidelines.

- Deployed to staging environment.

- Documentation updated.

## 6. Tools & Technologies

- Project Management: Jira or Trello

- Communication: Slack, Zoom

- Version Control: Git (GitHub/GitLab)

- CI/CD: Jenkins, GitHub Actions

- Testing: Jest, Selenium

- Design: Figma, Adobe XD

## 7. Backlog Refinement (Ongoing Activity)

- Regularly review and prioritize backlog items.

- Add new user stories based on stakeholder feedback.

- Break down large epics into manageable tasks.

This Scrum-based process model ensures an iterative, flexible, and user-focused approach to developing the Sustainable Shopping Assistant App, aligning with Agile principles for maximum efficiency and stakeholder satisfaction.